# FanFrame Version 2 Test

Regression test  |  Multiple photos and saved events

Purpose. Confirm that the two high-priority Version 1 problems are fixed: users can retain several photos in one recap, and creating a second event does not remove the first. Also verify the montage, Passport, and saved-event behavior.

Prototype: Open FanFrame Version 2

# Test information

| Tester | Rev | Date | 9/16/2026 |
| --- | --- | --- | --- |
| Device | Phone | Browser | Safari |

# Version 2 acceptance test

Complete the tests in order. Mark Pass only when the actual result matches the expected result.

| No | Action | Expected result | Pass | Fail |
| --- | --- | --- | --- | --- |
| 1 | Open Mavericks vs Rockets and add one photo. | The photo appears and the counter shows 1 moment. | y | ☐ |
| 2 | Select Add more and choose at least two additional photos. | Earlier photos remain and the total increases to at least 3. | y | ☐ |
| 3 | Remove one photo using the X button. | Only the selected photo disappears and the total decreases by 1. | y | ☐ |
| 4 | Select Build montage. | The recap displays the retained photos in a montage. | y | ☐ |
| 5 | Complete the recap fields and save it. | Mavericks vs Rockets appears in the Event Passport. | Y | ☐ |
| 6 | Create a different manual event, add photos, and save it. | The second event is added without removing Mavericks vs Rockets. | Y | ☐ |
| 7 | Return Home and review Recent memory. | The newest saved event appears as the recent memory. | Y | ☐ |
| 8 | Close the browser tab, reopen the app in the same browser, and open Passport. | Both saved events are still listed. | Y | ☐ |
| 9 | Use the Sports, Concerts, and Movies filters. | Each filter shows only the matching event type. | Y | ☐ |

## Important testing note

Saved events are currently stored on the same browser and device. Clearing Safari website data or opening the app on a different device may not show the same Passport.

# Observation log

Record failures, confusion, or new ideas. Separate bugs from future feature requests so the next release remains focused.

| Test | What happened | Expected | Issue or idea | Priority |
| --- | --- | --- | --- | --- |
| Event Passport | Cant click on previous events | You can see the photos and montage | You can’t need to fix that | High |
| Events | No other section |  | Need an other section | Low |

# Test summary

| Tests passed | PASSED | Tests failed | 0 |
| --- | --- | --- | --- |
| High issues | 1 | Medium or low issues | 1 |

# New Features:

# REMOVE REVIEW FEATURE UNNECESSARY

- Need “other: tab in the app so we can use more then one event, also for the location portion need to have an exact location on the map

# Need to add videos not only photos

# I want to add maybe a friends events or something so we can see what they do as well

# I want to be able to see others videos from the event in like a feed section

# Release decision

☐ Ready for outside testers     ☐ Fix remaining high-priority issues     ☐ Revise the core workflow

The most important result was: ____________________________________________________________

The next improvement should be: ____________________________________________________________